Creating a national photographic database of individuals for endangered Grevy's zebra in Kenya

Meeting held at Marwell, 27.01.2010

Present:

Zeke Davidson, Lex Hiby, Tanya Langenhorst, Guy Parker

Lex explained that the original plan to use ACCESS to merge several individual databases is no longer an option as the number of links needed for this crashes the system.

The latest option is based on a system called “Drop box”. Here, the central database has space on a network server. Individual organisations (GZT, AWF, LAIKIPIA, LEWA, MARWELL) can get different levels of access to this database.

The two considered options for Kenya are:

- Every user collects and uploads their GZ photos and enters all data connected with the picture. This information is then load on the server. The pattern extraction and comparison is then carried out by one central database administrator.

PROS: quick for all users as not very work intensive. Standardised comparison of stripe pattern extraction and comparison through one person.

CONS: individuals can not compare their extracts to their own catalogue of pictures and would have to wait for central manager to report back. This would mean a delay in results. Also, one central manager would have to be employed to carry out all the work for extraction and comparison for several organisations.

- All users collect, upload and extract strip patterns. Those extracts can be compared to the patterns of the other new photos before uploading all to the central database on Drop box. This would avoid that duplicates are sent to the central database. Every user could, in theory, download the whole database for 24 hours and run a comparison of extracts to all patterns in the database. During this time no other user could upload/download anything, thus avoiding that data get overwritten.

PROS: users could compare all new extracts to each other in their own time and right away.

No central administrator needed. All users would have access to all data.

CONS: users could only compare new photos to their previously built catalogue by downloading the whole database. This would be a very time consuming process.

Lex asked what operations of the process the different organisations have carried out so far? Guy and Zeke aim to bring back whole database sets from Laikipia, LEWA, GZT and AWF for Lex to have a look.

Guy suggested to run a manual comparison of two catalogues and to use the results to inspire and enthuse all partner organisations.

As a result, Lex will set up a manual comparison in the UK with the data catalogues from Kenya. Guy and Tanya will either find a student or provide their own time to do the visual comparison needed for this process. While this can take weeks or even months it was decided to be worth while.

Lex also mentioned another colleague at Bristol who is working on a very different system to achieve similar things. Lex will talk to Tilo@ Bristol to find out if and when the new system will be available.

Tanya/Guy to adjust funding proposal to new plans and send it off ASAP.